Dictionary of WBS Elements

  - Financing

The process of acquiring or securing capital necessary to finance the project.

    - Loan request

The task of putting together all forms necessary to request a loan with different lending institutions. The request includes a high-level summary of the project.

    - Bank negotiations

Meetings between our company and different lending instructions. The purpose of these meetings is to negotiate a loan rate and answer any questions that the lending institution may have.

  - Recruitment

The process of hiring the staff necessary to complete the project.

    - Advertisement

Posting job listings in local newspapers, on the internet, and on our company web site.

    - Interviews

The task of meeting and evaluating job candidates. Meetings can be in person, by phone, or by video conference.

    - Staff selection

The process of selecting the best candidates for the project.

  - Temporary infrastructure

The task of building temporary facilities (living, office, and storage) at the project remote location. These facilities will be removed after our company has completed our project tasks.

    - Sleeping Quarters

The task of building temporary sleeping facilities for employees, including bathrooms and semi-private bedrooms.

    - Cafeteria

The task of building a temporary kitchen and dining area to feed the staff.

    - Offices

The task of building temporary offices at the remote location for the project management team.

    - Storage Facilities

The task of building the temporary structures at the remote location necessary to store heavy equipment and tools.

    - Electric System

The task of purchasing and installing the electric system (generator) that will provide electricity to the temporary facilities.

  - Materials

The task of purchasing or renting the equipment and tools necessary to perform the project.

    - Heavy equipment

The task of purchasing or renting the excavators, trucks, and tractors needed to perform the project.

    - Tools

The task of purchasing the miscellaneous tools, such as shovels and hammers, necessary to perform the project.

  - Construction of railway embankment

The task of constructing the railway embankment.

    - Surveyors mapping of the railroad route

The task of surveyors using the appropriate equipment to accurately determine the exact location, points, distances, and angles of the railroad route.

    - Railroad route preparation

The task of clearing the railway route of vegetation, rocks, and general obstructions.

    - Foundation

The task of leveling and providing the initial layer of dirt and rocks along the railway route.

    - Embankment

The task of excavating the dirt from a near location and placing it on top of the railway route foundation at a high and width specified by the project requirements.